RePrime Data Platform

Data Ingestion — Architecture Decision & Implementation Plan

Goal: gather the maximum real data from the ~611 free sources and display it · Option A · 2026-06-03

# Contents

# 1. The Goal & The Honest Reality

Goal: ingest the maximum real data from the ~611 free data sources and display it on the platform. The deployed /api/search cannot do this — it is a 13-second per-address serverless call, most sources are national datasets, and several gov APIs are IP-blocked from Vercel. This is a scheduled ingestion-pipeline problem with typed connectors, not a search problem.

A triage of the registry (pipeline/triage.py) classifies how each source can actually be ingested:

| Tier | Count | How it is ingested |
| --- | --- | --- |
| live_api | 146 | Real machine API → typed connector (ArcGIS / Socrata / FDSN / OpenFEMA / generic JSON) |
| bulk | 52 | Download CSV / ZIP / portal file → parse |
| rss | 33 | Parse RSS / Atom feed |
| scrape | 23 | Headless browser (Playwright) |
| inspect | 442 | endpoint_url is a doc/landing page → per-source adapter, or not machine-ingestible |

Auth: 444 keyless · 73 api_key · 179 unknown. Ready to ingest now (live_api + keyless): 73.

Honest framing: “all 611” is the catalog. Realistic high-value ingestion is the ~146 live APIs + 52 bulk + 33 RSS first (~230 sources yielding real data), then chip away at the 442 inspect tier. Coverage is tracked as “sources returning real data,” not catalog size.

Proof the pipeline works: a capped run of 30 keyless live APIs pulled 2,650 real records (EDGAR XBRL 2,597, USGS quakes 42, FDIC 10, CoinGecko) with honest status (4 ok, 2 not-data, 24 error). The errors are connector work, not a broken pipeline.

# 2. Decision (ADR-001): Option A

Ingestion on GitHub Actions (scheduled cron) + storage in a free Postgres/Supabase database + serving via Vercel reading from the DB. A tiered connector framework fetches each source by family and tracks honest coverage.

| Option | Cost | Scalability | Verdict |
| --- | --- | --- | --- |
| A — GitHub Actions + Supabase + Vercel | Free | High | CHOSEN — non-blocked IPs, no 13s limit, real DB for volume |
| B — GitHub Actions + JSON in repo | Free | Low | Simplest but caps data + bloats git |
| C — Always-on worker (Render/Fly) + DB | ~$7+/mo | High | Overkill now; graduate later if needed |

Why A: GitHub runners are not IP-blocked like Vercel's serverless runtime, have no 13-second limit (can run Playwright + bulk downloads), and are free; a real database handles the data volume that JSON-in-git cannot. Vercel stays the thin display layer.

# 3. What Is Already Built & Proven (Sprints 0–1)

| Component | File | Status |
| --- | --- | --- |
| Source triage → ingestion tiers | pipeline/triage.py | DONE — tiers all 696 |
| Typed connector framework | pipeline/connectors.py | DONE — family detection + fetch |
| Ingestion runner + coverage report | pipeline/run_ingest.py | DONE — proven (2,650 records) |
| Scheduled pipeline | /.github/workflows/ingest.yml | DONE — daily cron |
| Storage schema + coverage views | pipeline/schema.sql | DONE — ready to apply |

# 4. Sprint Plan

| Sprint | Focus | Target / Exit |
| --- | --- | --- |
| 0 — Foundation | Triage, connectors, runner, cron, schema | DONE |
| 1 — Keyless live APIs (73) | Harden per-family connectors | ≥ 50 of 73 returning records |
| 2 — Storage (Supabase) | Provision DB, load_to_db.py, wire GH step | v_coverage returns real rows |
| 3 — Keyed live APIs (73) | Connectors using repo secrets | ≥ 40 ingesting |
| 4 — RSS + Bulk (33 + 52) | RSS + bulk-download connectors | ≥ 25 RSS + ≥ 25 bulk |
| 5 — Scrape tier (23) | Playwright on GH runners | ≥ 12 ingesting |
| 6 — Inspect adapters (442) | Per-source for top ~50 by value | +50 ingesting |
| 7 — Serving + coverage | Vercel reads DB; coverage dashboard | Live coverage page |
| 8 — Tests + hardening | Coverage/freshness gates, connector tests | verify.sh enforces coverage |

Running coverage target — sources returning real data:

| Milestone | Sources with real data |
| --- | --- |
| After Sprint 1 | ~50 |
| After Sprint 3 | ~90 |
| After Sprint 4 | ~140 |
| After Sprint 5 | ~150 |
| After Sprint 6 | ~200+ |

# 5. What Only You Can Do (unblocks Sprints 2–3)

- Rotate the 11 leaked API keys (still in git history, were public). Security — do this first.

- Create a free Supabase project; add DATABASE_URL + CENSUS_API_KEY + FRED_API_KEY as GitHub repo secrets.

- Decide: store bulk/scraped data in full, or sampled? (storage-cost trade-off.)

Run it today:

python3 pipeline/triage.py  |  python3 pipeline/run_ingest.py --tier live_api --auth keyless --limit 100  |  cat pipeline/ingest_report.json

A note on tooling: of the six plugins listed (Superpowers, ECC, Compound Engineering, Codex, gstack, code-review-graph), only the engineering plugin is callable in this Cowork environment; the rest are the Claude Code terminal setup and are not reachable here. This plan was produced through the engineering plugin's architecture and system-design skills plus the present ECC rule-set — the engineering rigor, not the branding.